Technical Agenda

System Design, Features & Build Plan

The Complete CMS and Digital Newsroom

Prepared: May 2026  |  Version 1.0  |  CONFIDENTIAL

Founders: Jai Duena & Sophia Puracan

# 1. Development Approach

## 1.1 Team

| Role | Person | Responsibilities |
| --- | --- | --- |
| Lead Developer | Jai Duena | Full stack development, DevOps, system architecture, client websites |
| Business & QA | Sophia Puracan | User acceptance testing, copywriting, client communication, finance |

No external contractors for v1. All development is handled in-house by Jai. Sophia does not write code.

## 1.2 Tech Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | React 18 + Vite 6 | Already set up |
| Styling | Tailwind CSS + shadcn/ui | Components scaffolded |
| Routing | react-router 7 | Already configured |
| Animation | motion/react (Framer Motion) | Already in use |
| Backend | Node.js + Express 4 | Already running on port 4000 |
| Database | MySQL 8 | XAMPP locally, self-hosted on DigitalOcean in production |
| Auth | JWT + bcryptjs + httpOnly cookies | Already built |
| File Storage | DigitalOcean Spaces (S3-compatible) | For all uploaded images and eMagazines |
| Email | None for v1 | No transactional email — in-app notifications only |
| SMS | Semaphore | Breaking news alerts to subscribers only |
| Package Manager | pnpm | Project already configured with pnpm-workspace.yaml |
| Process Manager | pm2 | Production only — keeps API running, auto-restart on crash |
| Web Server | Nginx | Handles HTTPS, serves React build, proxies /api to Express |
| PDF Conversion | pdf2pic / sharp + poppler | Converts eMagazine PDF pages to WebP images |
| Client Websites | Next.js | One custom Next.js site per client, full custom design |

## 1.3 Development Workflow

- Local development: frontend on localhost:3000, backend on localhost:4000

- XAMPP MySQL for local database

- Single .env file in server/ for all secrets — never committed to git

- Version control: git, single main branch, small descriptive commits

- No staging server — test locally, deploy directly to production

- Deploy: rsync/scp code to DigitalOcean droplet, then pm2 restart all

## 1.4 Folder Structure

| Folder | Purpose |
| --- | --- |
| app/pages/ | One file per route/page |
| app/components/ui/ | shadcn primitives — do not modify |
| app/components/common/ | Shared components (Header, Sidebar, etc.) |
| app/components/[feature]/ | Feature-specific components |
| app/context/ | React context providers (Auth, etc.) |
| app/hooks/ | Custom React hooks |
| app/lib/ | API client, utility functions |
| server/routes/ | One file per API domain |
| server/middleware/ | Auth, validation, file upload middleware |
| server/services/ | Business logic (backup, SMS, storage) |
| server/uploads/ | Local media — dev only, not committed to git |
| database/ | schema.sql and seed.js |
| website-opinyon/ | OpinYon Next.js public website (separate project) |
| website-phinsider/ | PH Insider Next.js public website (separate project) |

# 2. Scope & Limitations (v1)

## 2.1 In Scope for July 1, 2026

| Feature | Description |
| --- | --- |
| Authentication | Login, logout, JWT session, role-based access control |
| Article Lifecycle | Full pipeline: Draft → Submit → Desk → Editor → Senior Editor → Publisher → Live |
| Article Editor | Rich text editor (TipTap) with headings, bold/italic, lists, links, blockquotes, image embed |
| Article Preview | Renders article exactly as it will appear on the client's public website before publishing |
| Version History | Snapshot of article content saved at each major transition (submit, approve, reject). View previous versions. |
| Article Locking | When one person opens an article for editing, others see it as locked. Prevents silent overwrites. |
| Duplicate Article | Clone any existing article as a starting point for a new one |
| Scheduled Publishing | Set a future date and time — article goes live automatically |
| Word Count & Reading Time | Live counter in the editor. Reading time also displayed on the public website. |
| Global Search | Search all articles by title, keyword, author, or tag across the system |
| Article Audit Trail | Human-readable log on every article: edited by, approved by, notes. Visible to writers (selected notes only). |
| Media Uploads | Images only (JPEG, PNG, WebP, GIF). Max 10MB. Stored on DigitalOcean Spaces. |
| Media Library | Browse, search, and reuse previously uploaded images without re-uploading |
| eMagazine Upload | Admin uploads PDF. System converts pages to WebP for fast loading. Flip-book viewer on client website. |
| Role Dashboards | Separate dashboard UI for every role — Writer, Reporter, Desk, Editor, Managing Editor, Editor in Chief, Publisher, Admin, Superadmin |
| Workflow Toggles | Admin can enable/disable Traffic Desk, Managing Editor, and Editor in Chief per client |
| In-App Notifications | Bell icon on all roles. Notification feed for all article status changes and relevant events. |
| SMS Breaking News | Semaphore SMS alert to subscriber list when an article is flagged as Breaking News |
| PWA Support | CMS built as a Progressive Web App — installable on phone, Android push notifications supported |
| User Management | Admin creates, edits, deactivates users. Assigns and removes roles. |
| Categories & Tags | Admin/Editor manages categories. Writers pick from list. Tags are free-form. |
| Analytics | Views per article, articles per author, publication frequency. Visible to Admin, Editors, Publisher, Superadmin. |
| Client Websites | Full custom Next.js websites for OpinYon and PH Insider. Each pulls published articles from the NewsDesk API. |
| Public API | Unauthenticated endpoints for client websites to fetch published articles. Protected by API key per client. |
| 2FA | Two-factor authentication for Superadmin (Jai) only |
| Superadmin Panel | Cross-client overview, enter any client workspace, global system settings |

## 2.2 Out of Scope for v1 (Deferred)

| Feature | Phase | Reason |
| --- | --- | --- |
| Content migration from old websites | Paid add-on / Phase 2 | Billed separately — ₱2k–₱15k per client depending on platform |
| Print / PDF layout export | Phase 2 | Complex layout engine — not needed at launch |
| WhatsApp / Viber article intake | Phase 2 | Requires Meta Business API approval — complex setup |
| Content calendar (visual) | Phase 2 | Nice-to-have, not blocking launch |
| Breaking news push alerts (web) | Phase 2 | PWA covers Android; iOS web push is unreliable |
| Full version restore (one-click) | Phase 2 | v1 has view-only history; restore requires more DB work |
| Grammar and style checker | Phase 3 | NLP API cost — not justified at this stage |
| Social media scheduling | Phase 3 | Meta/Twitter API complexity |
| Research assistant / AI writing | Phase 3 | OpenAI cost + editorial policy concerns |
| Self-serve client signup & billing | Phase 3 | Clients are manually onboarded in v1 |
| Video uploads | Phase 3 | Storage cost too high for v1 |
| Third-party CMS integrations (Sanity, WordPress) | Not planned | Replaced by new website strategy |
| Mobile app (iOS/Android) | Phase 4 | PWA covers mobile use in v1 |
| Multi-client SaaS mode | Phase 4 | Currently each client is manually provisioned |
| Automated tests | Phase 2 | Manual testing sufficient for solo dev on tight deadline |

## 2.3 Hard Limits (v1)

| Limit | Value | Notes |
| --- | --- | --- |
| Users per client | 25 staff accounts | Increase manually on request |
| Media uploads | Images only, 10MB max | No video in v1 |
| Concurrent editors on one article | 1 (locked) | Last-write-wins replaced by locking |
| eMagazine file size | 100MB max PDF | Larger files must be compressed before upload |
| Client installations | Manual provisioning | No self-serve in v1 |
| Article archive | Auto-archive after 2 years | Still accessible, just removed from active queue |

# 3. Architecture Overview

## 3.1 System Diagram

The NewsDesk is built on a single server with three layers: the React frontend (CMS), the Express API backend, and the MySQL database. Client public websites are separate Next.js applications that connect to the same API to fetch published content.

| Layer | Technology | URL / Location |
| --- | --- | --- |
| CMS Application | React + Vite (built to static files) | app.thenewsdesk.ph |
| API Server | Node.js + Express | app.thenewsdesk.ph/api (proxied by Nginx) |
| Database | MySQL 8 (self-hosted) | localhost on droplet, not publicly exposed |
| Media Storage | DigitalOcean Spaces CDN | thenewsdesk-media.sgp1.cdn.digitaloceanspaces.com |
| OpinYon Website | Next.js (custom) | opinyon.net (client domain, pointed to DO droplet or separate) |
| PH Insider Website | Next.js (custom) | thephinsider.net (client domain) |
| Status Page | UptimeRobot (external) | status.thenewsdesk.ph |

## 3.2 Multi-Tenancy

All clients share one database. Articles, users, and media are separated by a client_id column on each table. Every API query filters by client_id — one client never sees another client's data.

- Each client gets their own admin account to manage their own users and categories

- The Superadmin (Jai) can view and manage all clients from a single panel

- Client websites use a unique API key that is tied to their client_id — they can only fetch their own published articles

## 3.3 Authentication Flow

| Step | What Happens |
| --- | --- |
| 1 | User submits username + password to POST /api/auth/login |
| 2 | Server validates credentials, signs a JWT (24-hour expiry) |
| 3 | JWT is set as an httpOnly cookie named "token" — JavaScript cannot read it |
| 4 | Every subsequent request carries the cookie automatically |
| 5 | Auth middleware on every protected route verifies the JWT and attaches req.user |
| 6 | Role checks are performed on the server for every route — never trusted from the client |
| 7 | Superadmin login additionally requires a 6-digit 2FA code (TOTP authenticator app) |

## 3.4 Client Website Architecture

Each client website is a separate Next.js project with full custom design. It is not part of the NewsDesk codebase — it is a standalone site that uses the NewsDesk Public API to fetch content.

- Fetches published articles via GET /api/public/articles?client=opinyon (API key in header)

- Server-side rendered (SSR) by Next.js for fast load times and full SEO indexing

- Cover images served directly from DigitalOcean Spaces CDN

- Reading time displayed alongside each article

- eMagazine flip-book viewer embedded on a dedicated /magazine page

- Breaking news SMS handled separately via Semaphore — not through the website

# 4. Database Design

## 4.1 Existing Tables

| Table | Purpose | Status |
| --- | --- | --- |
| users | All user accounts — name, email, password hash, primary role, active status | ✓ Exists |
| user_roles | Pivot table — one user can hold multiple roles simultaneously | ✓ Exists |
| articles | All article content, status, author, category, views, publish date | ✓ Exists |
| notifications | Per-user in-app notification feed | ✓ Exists |

## 4.2 New Tables to Add

| Table | Key Columns | Purpose |
| --- | --- | --- |
| clients | id, name, domain, api_key, logo_url, is_active, created_at | One record per client (OpinYon, PH Insider, etc.) |
| media | id, uploader_id, client_id, filename, storage_url, file_size, alt_text, article_id (nullable), created_at | Tracks every uploaded image |
| categories | id, client_id, name, slug, description, color, parent_id (nullable), created_by, created_at | Admin/editor-managed category list per client |
| article_tags | article_id, tag — PRIMARY KEY (article_id, tag) | Free-form tags attached to articles |
| article_revisions | id, article_id, editor_id, content_snapshot (LONGTEXT), status_at_time, created_at | Full content snapshot at each key transition |
| article_feedback | id, article_id, from_user_id, message, type (comment/rejection/approval_note), visible_to_writer (BOOL), created_at | Notes and feedback attached to articles |
| article_assignments | id, article_id, assigned_to, assigned_by, assigned_at, status | Tracks desk-to-editor assignments |
| article_locks | article_id (PK), locked_by, locked_at | Prevents two people editing the same article simultaneously |
| emagazines | id, client_id, title, issue_date, original_pdf_url, page_count, uploaded_by, created_at | eMagazine issue records |
| emagazine_pages | id, emagazine_id, page_number, image_url | Individual WebP page images per eMagazine issue |
| sms_subscribers | id, client_id, phone_number, name (nullable), is_active, subscribed_at | SMS subscriber list for breaking news alerts |
| settings | id, key (UNIQUE), value, updated_at | Global system key-value config store |
| client_settings | client_id, key, value — PRIMARY KEY (client_id, key) | Per-client config: role toggles, display names, etc. |
| user_settings | user_id, key, value — PRIMARY KEY (user_id, key) | Per-user preferences: notification toggles, etc. |
| audit_log | id, user_id, client_id, action, target_type, target_id, metadata (JSON), created_at | Admin and superadmin action log |

## 4.3 Article Status Machine

Every article moves through a defined set of states. Each transition is logged to article_revisions and fires an in-app notification.

| From Status | To Status | Who Triggers It | Notes |
| --- | --- | --- | --- |
| draft | submitted | Writer / Reporter | Article enters the desk queue (or editor queue if desk is off) |
| submitted | in_review | Traffic Desk | Desk assigns article to an editor |
| submitted | draft | Traffic Desk | Desk returns incomplete article to writer without assigning |
| in_review | pending_senior | Editor | Editor approves — goes to Managing Editor or Editor in Chief if toggled on |
| in_review | draft | Editor | Editor rejects — returns to writer with required reason |
| pending_senior | approved | Managing Editor / Editor in Chief | Senior editor clears article for publishing |
| pending_senior | draft | Managing Editor / Editor in Chief | Senior editor rejects — returns to writer |
| approved | published | Publisher | Publisher pushes article live (immediate or scheduled) |
| approved | draft | Publisher | Publisher sends back with notes |
| published | archived | Publisher / Admin | Removes article from public website, kept in system |
| any | archived | Admin | Force-archive (spam, duplicate, legal) |

## 4.4 client_id on Key Tables

The following tables include a client_id foreign key to separate data between clients:

- articles — every article belongs to one client

- categories — each client has their own category list

- media — each client's uploads are scoped to them

- notifications — scoped per user, users belong to one client

- sms_subscribers — each client manages their own subscriber list

- emagazines — each client's magazine issues are separate

# 5. API Routes

## 5.1 Auth  —  /api/auth

| Method | Path | Access | Description |
| --- | --- | --- | --- |
| POST | /login | Public | Login with username + password. Sets JWT httpOnly cookie. |
| POST | /logout | Auth | Clears JWT cookie. |
| GET | /me | Auth | Returns current user object (id, name, roles, client). |
| POST | /change-password | Auth | Change own password. Requires current password. |
| POST | /2fa/setup | Superadmin | Generate 2FA QR code for authenticator app. |
| POST | /2fa/verify | Superadmin | Verify 2FA code on login. |

## 5.2 Articles  —  /api/articles

| Method | Path | Access | Description |
| --- | --- | --- | --- |
| GET | / | Auth | List articles. Filtered by role (writer: own only; desk/editor: queue; publisher: approved queue). |
| POST | / | Writer/Reporter | Create new draft article. |
| GET | /:id | Auth | Get single article with feedback, assignments, and audit trail. |
| PUT | /:id | Auth | Update article content/meta. Only owner, desk, or editor. |
| POST | /:id/duplicate | Auth | Clone article as a new draft. |
| POST | /:id/submit | Writer/Reporter | Submit draft for review. |
| POST | /:id/assign | Desk | Assign article to an editor. |
| POST | /:id/return | Desk | Return article to writer without assigning. |
| POST | /:id/approve | Editor | Approve article (moves to senior editor or publisher). |
| POST | /:id/reject | Editor/Senior Editor/Publisher | Reject with required reason. Returns to draft. |
| POST | /:id/senior-approve | Managing Editor / Editor in Chief | Senior editor approval — clears for publishing. |
| POST | /:id/publish | Publisher | Publish article immediately or schedule for later. |
| POST | /:id/unpublish | Publisher/Admin | Remove from public website, keep in system as approved. |
| POST | /:id/archive | Publisher/Admin | Archive article. |
| POST | /:id/breaking | Publisher/Desk | Flag as breaking news. Triggers SMS alert to subscribers. |
| POST | /:id/lock | Auth | Lock article for editing. |
| POST | /:id/unlock | Auth | Release article lock. |
| GET | /:id/history | Auth | Get revision history snapshots. |
| POST | /:id/feedback | Auth | Add feedback note (specify visible_to_writer flag). |

## 5.3 Users  —  /api/users

| Method | Path | Access | Description |
| --- | --- | --- | --- |
| GET | / | Admin | List all users for current client. |
| POST | / | Admin | Create new user account. |
| GET | /:id | Admin | Get user detail with roles. |
| PUT | /:id | Admin | Update user info and roles. |
| POST | /:id/deactivate | Admin | Deactivate user account. |
| POST | /:id/activate | Admin | Reactivate user account. |
| POST | /:id/reset-password | Admin | Admin resets a user's password. |

## 5.4 Media  —  /api/media

| Method | Path | Access | Description |
| --- | --- | --- | --- |
| POST | /upload | Auth | Upload image. Multipart/form-data. Validates MIME type and size. |
| GET | / | Auth | List all media for client. Filterable by uploader and article. |
| DELETE | /:id | Admin/Uploader | Delete media file from storage and DB. |

## 5.5 Categories  —  /api/categories

| Method | Path | Access | Description |
| --- | --- | --- | --- |
| GET | / | Auth | List all categories for current client. |
| POST | / | Admin/Editor | Create new category. |
| PUT | /:id | Admin/Editor | Update category name, color, or description. |
| DELETE | /:id | Admin | Delete category. Only allowed if no articles are assigned to it. |

## 5.6 Notifications  —  /api/notifications

| Method | Path | Access | Description |
| --- | --- | --- | --- |
| GET | / | Auth | Get current user's notifications (paginated, newest first). |
| GET | /unread-count | Auth | Get count of unread notifications for bell badge. |
| POST | /:id/read | Auth | Mark single notification as read. |
| POST | /read-all | Auth | Mark all notifications as read. |

## 5.7 Analytics  —  /api/analytics

| Method | Path | Access | Description |
| --- | --- | --- | --- |
| GET | /summary | Admin/Editor/Publisher/Superadmin | Platform-wide stats: total articles, published today, drafts pending. |
| GET | /articles | Admin/Editor/Publisher | Per-article view counts. |
| GET | /authors | Admin/Editor | Per-author article count and publication rate. |
| POST | /articles/:id/view | Public | Increment article view count. Called by client website on page load. |

## 5.8 eMagazine  —  /api/emagazine

| Method | Path | Access | Description |
| --- | --- | --- | --- |
| POST | /upload | Admin | Upload PDF. Server converts pages to WebP and stores all assets. |
| GET | / | Auth | List all eMagazine issues for current client. |
| GET | /:id | Auth | Get eMagazine detail with all page image URLs. |
| DELETE | /:id | Admin | Delete eMagazine issue and all associated page images. |

## 5.9 Search  —  /api/search

| Method | Path | Access | Description |
| --- | --- | --- | --- |
| GET | /?q=keyword | Auth | Search articles by title, content excerpt, author name, or tag. Returns paginated results. |

## 5.10 SMS  —  /api/sms

| Method | Path | Access | Description |
| --- | --- | --- | --- |
| GET | /subscribers | Admin | List SMS subscribers for current client. |
| POST | /subscribers | Admin | Add subscriber manually. |
| DELETE | /subscribers/:id | Admin | Remove subscriber. |
| POST | /send-breaking | Publisher/Desk | Send breaking news SMS to all active subscribers for client. Triggered automatically when article is flagged breaking. |

## 5.11 Public API  —  /api/public

These endpoints are unauthenticated but require a valid client API key in the X-API-Key request header. Used exclusively by client Next.js websites.

| Method | Path | Description |
| --- | --- | --- |
| GET | /articles | Fetch published articles for the client. Supports ?category, ?tag, ?limit, ?page, ?search. |
| GET | /articles/:slug | Fetch single published article by slug. |
| GET | /categories | Fetch all categories for the client. |
| GET | /emagazines | Fetch published eMagazine issues. |
| GET | /emagazines/:id/pages | Fetch all page image URLs for a specific eMagazine issue. |

## 5.12 Superadmin  —  /api/superadmin

| Method | Path | Description |
| --- | --- | --- |
| GET | /clients | List all clients with stats. |
| POST | /clients | Create new client record. |
| GET | /clients/:id | Get full client detail and settings. |
| PUT | /clients/:id | Update client info, domain, API key. |
| POST | /clients/:id/deactivate | Deactivate client account. |
| GET | /clients/:id/impersonate | Get a short-lived admin token to enter a client's workspace. |

# 6. Roles & Features

## 6.1 Role Overview

| Role | DB Name | Toggle | Description |
| --- | --- | --- | --- |
| Writer | writer | Always on | Writes and submits articles. Sees own work only. |
| Reporter | reporter | Always on | Same as Writer. Different display label for field reporters. |
| Traffic Desk | desk | Toggle (per client) | Manages submission queue. Assigns to editors. Can do light editing. |
| Editor | editor | Always on | Reviews assigned articles. Approves or rejects. Can edit directly. |
| Managing Editor | managing_editor | Toggle (per client) | Higher approval tier above Editor. Optional second clearance. |
| Editor in Chief | editor_in_chief | Toggle (per client) | Highest editorial authority. Optional final editorial clearance. |
| Publisher | publisher | Always on | Final publishing gate. Pushes articles live. Manages breaking news. |
| Admin | admin | Always on | Full client-level control. Users, categories, settings. |
| Superadmin | superadmin | Jai only | Cross-client. Manages all clients. 2FA required. |

A user can hold multiple roles simultaneously. Example: Jai holds superadmin + admin + publisher for all clients. A senior journalist might hold both writer and editor.

Role display names (e.g. "Editor in Chief" vs "Managing Editor") are configurable per client in client_settings. The DB role name remains fixed.

## 6.2 Writer / Reporter

| Can Do | Cannot Do |
| --- | --- |
| Create new article (title, category, tags, cover image, body) | See other writers' articles |
| Save draft at any time — auto-save every 60 seconds | Change category after submission |
| Live word count and reading time while writing | Publish directly |
| Upload images directly inside the editor | Access admin, analytics, or any other role's views |
| Preview article as it will appear on the website |  |
| Submit article for review |  |
| View full status history of their articles |  |
| Read feedback and rejection reason from editor |  |
| Re-edit a rejected article and resubmit |  |
| Duplicate an existing article as a new draft |  |
| View their own in-app notification feed |  |
| View article view counts after publication |  |

## 6.3 Traffic Desk

| Can Do | Cannot Do |
| --- | --- |
| View all submitted articles in the queue | Approve or reject articles editorially |
| Light editing — fix typos, formatting, obvious errors | Access admin settings |
| Assign article to a specific editor | Publish articles |
| Change article category or priority before assignment |  |
| Flag article as Breaking News (jumps to queue top) |  |
| Add desk note to article (internal or visible to writer) |  |
| View all editors and their current workload |  |
| Return article to writer without assigning (incomplete/missing photos) |  |
| Unassign and reassign articles |  |
| View read-only copy of any article |  |
| Archive articles from queue (spam, duplicates) |  |

## 6.4 Editor

| Can Do | Cannot Do |
| --- | --- |
| View articles assigned to them | See articles not assigned to them |
| Read full article with all media and audit trail | Assign articles (that's the Desk role) |
| Leave feedback notes (internal or visible to writer) | Publish articles |
| Approve article (moves to next tier or Publisher) |  |
| Reject with required reason (returns to writer as draft) |  |
| Edit article directly (tracked in revision history) |  |
| View revision history of an article |  |
| Set article priority (Normal / High / Breaking) |  |
| View analytics |  |

## 6.5 Managing Editor / Editor in Chief

Same capabilities as Editor, plus: higher approval authority. Their approval is required before Publisher can publish (when their role toggle is on). Can see all articles across all editors, not just assigned ones.

## 6.6 Publisher

| Can Do | Cannot Do |
| --- | --- |
| View all approved articles awaiting publication | Edit article content directly |
| Review article before publishing |  |
| Set publish date/time (immediate or scheduled) |  |
| Add publisher note to article (visible to writer on request) |  |
| Approve or reject article (send back with notes) |  |
| Push article live to client website via Public API |  |
| Flag article as Breaking News (triggers SMS) |  |
| Unpublish a live article |  |
| Archive published articles |  |
| View all published articles and their live status |  |
| View analytics |  |

## 6.7 Admin

- Everything all roles can do (read-only on article content unless also assigned editor role)

- Create, edit, and deactivate user accounts

- Assign and remove roles from users

- Reset user passwords

- Manage categories (create, rename, reorder, delete)

- Configure workflow: toggle Traffic Desk, Managing Editor, Editor in Chief on or off

- Set display name for toggleable roles (e.g. rename "Editor in Chief" to "News Director")

- View audit log of all admin actions

- Manage SMS subscriber list

- Upload eMagazine issues

- View platform-wide analytics

## 6.8 Superadmin (Jai)

- Full access to all clients — can enter any client workspace

- Create and deactivate client records

- Generate and rotate client API keys

- View cross-client analytics and system health

- Global system settings

- 2FA required on every login (TOTP authenticator app)

## 6.9 Article Audit Trail

Every article has a chronological log visible from the article detail screen. The log is permanent and cannot be edited or deleted.

| Event | Visible to Writer | Example Entry |
| --- | --- | --- |
| Article created | Yes | Created by Maria Santos on May 5, 2026 at 9:14am |
| Article edited | Yes (name only, not what changed) | Edited by Juan dela Cruz (Desk) on May 6, 2026 at 11:02am |
| Article submitted | Yes | Submitted for review by Maria Santos on May 6, 2026 at 2:30pm |
| Assigned to editor | No (internal) | Assigned to Ana Reyes (Editor) by Traffic Desk on May 6, 2026 at 3:00pm |
| Editor feedback (visible) | Yes | Note from Ana Reyes (Editor): Please add a quote from the barangay captain. |
| Editor feedback (internal) | No | Internal note: Article has potential, needs one more source. |
| Approved by editor | Yes | Approved by Ana Reyes (Editor) on May 7, 2026 at 10:15am |
| Approved by senior | Yes | Cleared by Ricardo Santos (Editor in Chief) on May 7, 2026 at 11:00am |
| Rejected | Yes | Returned to writer by Ana Reyes (Editor) on May 7, 2026. Reason: Missing official statement. |
| Published | Yes | Published by Carlo Mendoza (Publisher) on May 7, 2026 at 12:00pm |
| Publisher note | Yes (if flagged) | Note from Publisher: Great story. Held for front page tomorrow. |
| Archived | Yes | Archived by Admin on Nov 5, 2026 |

# 7. All Pages & Screens

## 7.1 Public (Unauthenticated)

| Route | File | Status |
| --- | --- | --- |
| / | Login.tsx | ✓ Done |

## 7.2 Shared Layout

| Component | Description | Status |
| --- | --- | --- |
| DashboardLayout.tsx | Sidebar + topbar shell. Role-aware nav. Notification bell. Real auth data. | ✓ Done |
| ProtectedRoute.tsx | Redirects unauthenticated users to login. | ✓ Done |

## 7.3 Writer / Reporter

| Route | File | Status |
| --- | --- | --- |
| /dashboard | WriterDashboard.tsx | ⚠ UI done, needs API wiring |
| /dashboard/articles | Articles.tsx | ⚠ Stub — needs full implementation |
| /dashboard/articles/new | ArticleEditor.tsx | ✗ Not started |
| /dashboard/articles/:id | ArticleEditor.tsx | ✗ Not started |
| /dashboard/articles/:id/preview | ArticlePreview.tsx | ✗ Not started |
| /dashboard/settings | Settings.tsx | ⚠ Stub |

## 7.4 Traffic Desk

| Route | File | Status |
| --- | --- | --- |
| /dashboard | DeskDashboard.tsx | ✗ Not started |
| /dashboard/queue | ArticleQueue.tsx | ✗ Not started |
| /dashboard/articles/:id | ArticleView.tsx (read + edit) | ✗ Not started |

## 7.5 Editor / Managing Editor / Editor in Chief

| Route | File | Status |
| --- | --- | --- |
| /dashboard | EditorDashboard.tsx | ✗ Not started |
| /dashboard/assigned | AssignedArticles.tsx | ✗ Not started |
| /dashboard/articles/:id/review | ArticleReview.tsx | ✗ Not started |

## 7.6 Publisher

| Route | File | Status |
| --- | --- | --- |
| /dashboard | PublisherDashboard.tsx | ✗ Not started |
| /dashboard/approved | ApprovedQueue.tsx | ✗ Not started |
| /dashboard/publish/:id | PublishArticle.tsx | ✗ Not started |
| /dashboard/published | PublishedArticles.tsx | ✗ Not started |

## 7.7 Admin

| Route | File | Status |
| --- | --- | --- |
| /dashboard | AdminDashboard.tsx | ✗ Not started |
| /dashboard/users | UserManagement.tsx | ✗ Not started |
| /dashboard/users/new | UserForm.tsx | ✗ Not started |
| /dashboard/users/:id | UserForm.tsx | ✗ Not started |
| /dashboard/categories | CategoryManagement.tsx | ✗ Not started |
| /dashboard/emagazine | EMagazineManagement.tsx | ✗ Not started |
| /dashboard/sms | SMSSubscribers.tsx | ✗ Not started |
| /dashboard/analytics | Analytics.tsx | ⚠ Stub |
| /dashboard/settings | AdminSettings.tsx | ✗ Not started |
| /dashboard/settings/workflow | WorkflowSettings.tsx | ✗ Not started |

## 7.8 Superadmin

| Route | File | Status |
| --- | --- | --- |
| /superadmin | SuperadminDashboard.tsx | ✗ Not started |
| /superadmin/clients | ClientList.tsx | ✗ Not started |
| /superadmin/clients/new | ClientForm.tsx | ✗ Not started |
| /superadmin/clients/:id | ClientDetail.tsx | ✗ Not started |

## 7.9 Shared Components to Build

| Component | Description | Status |
| --- | --- | --- |
| ArticleEditor.tsx | TipTap rich text editor: title, category, tags, cover image, word count, auto-save | ✗ Not started |
| ArticlePreview.tsx | Renders article as it will appear on the client website | ✗ Not started |
| RichTextViewer.tsx | Read-only rendered output from editor — used in review and preview screens | ✗ Not started |
| ArticleStatusBadge.tsx | Colored badge for article status — extract from WriterDashboard | ⚠ Inline, needs extraction |
| ArticleAuditTrail.tsx | Chronological log component shown on article detail | ✗ Not started |
| NotificationDropdown.tsx | Bell icon with unread count + dropdown notification feed | ✗ Not started |
| ImageUploader.tsx | Drag-and-drop image upload to DO Spaces — used in editor and media library | ✗ Not started |
| MediaLibrary.tsx | Browse and reuse uploaded images. Modal or full page view. | ✗ Not started |
| FeedbackThread.tsx | Article feedback/comment thread with visibility flag | ✗ Not started |
| UserAvatar.tsx | User avatar with initials fallback | ✗ Not started |
| ConfirmDialog.tsx | Reusable confirm modal for submit, publish, reject, delete | ✗ Not started |
| ArticleLockBanner.tsx | Warning shown when article is locked by another user | ✗ Not started |
| EmptyState.tsx | Consistent empty queue/list state with icon and message | ✗ Not started |
| LoadingSkeleton.tsx | Consistent loading placeholder for lists and cards | ✗ Not started |
| SchedulePublishModal.tsx | Date/time picker modal for scheduled publishing | ✗ Not started |
| EMagazineViewer.tsx | Flip-book page viewer for eMagazines — embedded on client websites | ✗ Not started |

# 8. Design System

The visual design of the CMS is to be decided. The following is a framework only — nothing is final until design direction is confirmed.

## 8.1 Brand (Locked)

| Element | Value |
| --- | --- |
| Primary Navy | #0B1B2B |
| Gold Accent | #C9A84C |
| Text on Dark | #F5F0E8 (warm white) |
| Background | White / #FAFAFA |
| Logo Font | Playfair Display (serif) — for display/cover use |
| UI Font | Calibri or system-ui sans-serif |

## 8.2 Component Library (Locked)

- Tailwind CSS — utility-first styling

- shadcn/ui — all primitive components already scaffolded (buttons, inputs, tables, modals, etc.)

- Do not modify files in app/components/ui/ — these are managed by shadcn

- Custom components go in app/components/common/ or app/components/[feature]/

## 8.3 Visual Direction (To Be Decided)

| Option | Description |
| --- | --- |
| A — Dark sidebar, light content | Classic dashboard feel. Dark navy sidebar, white main panel. Most CMS tools look like this. |
| B — Fully light | White everywhere, minimal color. Clean, editorial. Looks like a news website. |
| C — Dark mode default | Full dark UI. Good for night shift journalists. |
| D — Light default + dark mode toggle | Best of both. More build time. |

## 8.4 Rich Text Editor (TipTap)

| Feature | Detail |
| --- | --- |
| Extensions | Heading (H1–H3), Bold, Italic, Strike, Link, Image, BulletList, OrderedList, Blockquote, HorizontalRule, History (undo/redo) |
| Toolbar | Fixed top or floating — to be decided with design |
| Image insertion | Triggers ImageUploader modal, uploads to DO Spaces, inserts CDN URL |
| Word count | Live count shown in editor footer |
| Reading time | Calculated from word count (avg 200 words/min), shown alongside word count |
| Auto-save | Every 60 seconds — silent PUT /api/articles/:id if article exists; localStorage fallback |

# 9. Integrations

| Service | Purpose | When Used |
| --- | --- | --- |
| DigitalOcean Spaces | Cloud storage for all uploaded images and eMagazines | Every file upload in production |
| Semaphore (SMS) | Breaking news SMS alerts to subscriber list | When article is flagged Breaking News |
| UptimeRobot | External uptime monitoring — checks API every 5 minutes | Always-on in production |
| Public API Key (per client) | Authenticates client Next.js websites to fetch published articles | Every page load on client websites |
| pdf2pic / sharp + poppler | Converts uploaded eMagazine PDF pages to WebP images | On eMagazine upload |

## 9.1 Client Websites

Each client website is a separately built Next.js project with full custom design. They are not part of the main NewsDesk codebase. Both are built by Jai and billed under the one-time website development fee.

| Client | Domain | Design | Codebase |
| --- | --- | --- | --- |
| OpinYon Media Advocacies Inc. | opinyon.net | Full custom — matches OpinYon brand | website-opinyon/ (separate repo) |
| The PH Insider | thephinsider.net | Full custom — matches PH Insider brand | website-phinsider/ (separate repo) |

Both sites pull from the same NewsDesk API using their unique API key. Content is separated by client_id. Both sites are treated as separate billable deliverables from the CMS.

# 10. File Storage & Media

## 10.1 Local Development

- Images saved to server/uploads/ (not committed to git)

- Served at http://localhost:4000/uploads/[filename]

## 10.2 Production (DigitalOcean Spaces)

| Setting | Value |
| --- | --- |
| Bucket name | thenewsdesk-media |
| Region | sgp1 (Singapore) |
| CDN URL | https://thenewsdesk-media.sgp1.cdn.digitaloceanspaces.com |
| Access control | Article images: public-read. Backup bucket: private. |
| SDK | @aws-sdk/client-s3 (S3-compatible API) |

## 10.3 Upload Rules

| Rule | Detail |
| --- | --- |
| Allowed image types | image/jpeg, image/png, image/webp, image/gif |
| Max image size | 10MB per file |
| eMagazine PDF max size | 100MB |
| MIME validation | Server checks actual file headers — not just file extension |
| Rejected uploads | Return HTTP 400 with clear error message |

## 10.4 eMagazine Processing

- Admin uploads PDF via /api/emagazine/upload

- Server uses pdf2pic (via poppler) to convert each page to a WebP image

- All page images uploaded to DO Spaces under /emagazines/[id]/page-[n].webp

- Original PDF also stored at /emagazines/[id]/original.pdf for download

- Flip-book viewer on client website loads pages one at a time — fast even on mobile

- Viewer is built as a reusable React component (EMagazineViewer.tsx) embedded on client sites

# 11. Notifications

## 11.1 In-App Notifications

All CMS events generate in-app notifications. Every role has a notification bell in the top bar showing unread count. Clicking opens a dropdown feed.

| Event | Who Gets Notified | Visible to Writer |
| --- | --- | --- |
| Writer submits article | Desk staff (or Editor if desk is off) | No |
| Desk assigns article to editor | Assigned editor | No |
| Desk returns article to writer | Writer | Yes |
| Editor leaves visible feedback | Writer | Yes |
| Editor approves article | Writer + next tier in chain | Yes |
| Editor rejects article | Writer | Yes — includes rejection reason |
| Senior editor approves | Writer + Publisher | Yes |
| Senior editor rejects | Writer | Yes |
| Publisher publishes article | Writer + Editor | Yes |
| Publisher rejects/sends back | Writer + Editor | Yes |
| Article flagged as Breaking News | All desk and publisher accounts | No |
| New user account created | That user (welcome notification) | N/A |

## 11.2 Email Notifications

No email notifications in v1. All notifications are in-app only.

## 11.3 SMS Notifications (Semaphore)

| Trigger | Recipients | Message Content |
| --- | --- | --- |
| Article flagged as Breaking News | All active SMS subscribers for that client | BREAKING: [Article title] — Read more at [client domain] |

- Cost: approximately ₱0.50 per SMS via Semaphore Philippines

- Sophia monitors monthly Semaphore usage report — billed back to client if volume exceeds agreed threshold

- Subscribers opt in via a form on the client website or are added manually by admin

## 11.4 PWA Push Notifications

The CMS is built as a Progressive Web App from the start. This enables:

- Install to home screen on Android and iOS

- Android: full push notification support — staff receive real-time alerts even when the app is not open

- iOS: limited support (Safari 16.4+ required). In-app notifications remain the primary channel for iOS users.

# 12. Deployment

## 12.1 Server Setup

| Component | Choice | Cost |
| --- | --- | --- |
| Server | DigitalOcean Droplet — Ubuntu 22.04 LTS, 2GB RAM, 1 vCPU, Singapore (sgp1) | $12/month |
| Database | Self-hosted MySQL 8 on the same droplet | $0 (included in droplet) |
| Media Storage | DigitalOcean Spaces — thenewsdesk-media bucket | $5/month (250GB) |
| SSL Certificate | Let's Encrypt via Certbot — auto-renewing | Free |
| Domain | thenewsdesk.ph — registered on GoDaddy | ₱1,000/year |
| SMS | Semaphore Philippines | ₱0.50/SMS (pay-as-you-go) |
| Uptime Monitoring | UptimeRobot free tier | Free |
| Total Monthly |  | ~$17/month (~₱1,000) at launch |

## 12.2 Domain Structure

| Domain | Purpose |
| --- | --- |
| thenewsdesk.ph | Brand/marketing website (Phase 2) |
| app.thenewsdesk.ph | CMS application |
| status.thenewsdesk.ph | UptimeRobot public status page |
| support@thenewsdesk.ph | Support email (Google Workspace or Zoho Mail) |
| opinyon.net | OpinYon's public website (pointed to DO droplet or separate server) |
| thephinsider.net | PH Insider's public website |

## 12.3 Production Stack

- Nginx: serves built React app (static files), proxies /api/* to Express on port 4000

- pm2: keeps Express API running, auto-restart on crash, startup on server reboot

- Let's Encrypt SSL on app.thenewsdesk.ph — Nginx enforces HTTPS redirect

- UFW firewall: allow ports 22 (SSH), 80 (HTTP redirect), 443 (HTTPS) only

- MySQL binds to 127.0.0.1 only — not publicly accessible

## 12.4 Automated Backups

| What | How | When | Retention |
| --- | --- | --- | --- |
| MySQL database | mysqldump → gzip → upload to private DO Spaces bucket | Daily at 2:00am | 7 daily + 4 weekly + 3 monthly |
| Uploaded files (media) | Sync server/uploads/ to private DO Spaces bucket | Daily at 3:00am | Same as above |
| Server snapshot | DigitalOcean Droplet Snapshot | Weekly | 4 snapshots kept |

## 12.5 Environment Variables

Stored in server/.env — never committed to git. Required variables:

| Variable | Purpose |
| --- | --- |
| NODE_ENV | production |
| PORT | API port (4000) |
| DB_HOST / DB_USER / DB_PASSWORD / DB_NAME | MySQL connection |
| JWT_SECRET | 64-character random string |
| COOKIE_SECRET | Separate 64-character random string |
| DO_SPACES_KEY / DO_SPACES_SECRET | DigitalOcean Spaces credentials |
| DO_SPACES_ENDPOINT | https://sgp1.digitaloceanspaces.com |
| DO_SPACES_BUCKET | thenewsdesk-media |
| SEMAPHORE_API_KEY | Semaphore SMS API key |
| TOTP_SECRET_SUPERADMIN | 2FA secret for Jai's superadmin account |

# 13. Maintenance & Support

## 13.1 Support Channels

| Channel | Purpose | Managed By |
| --- | --- | --- |
| Viber group (per client) | Day-to-day questions, fast issue reporting | Jai |
| support@thenewsdesk.ph | Formal issues requiring documentation and SLA | Jai + Sophia |
| Semaphore usage reports | Monthly SMS cost monitoring | Sophia |

## 13.2 Response Commitments

| Issue Type | Target Response | Target Resolution |
| --- | --- | --- |
| CMS is down | Acknowledge within 30 minutes | Resolved within 1 hour |
| Feature is broken | Acknowledge same day | Fixed within 24 hours |
| How-to question | Answer within 2 business hours | N/A |
| Billing inquiry | Sophia responds within 1 business day | N/A |

## 13.3 Update Policy

- Bug fixes: deployed immediately without client notice

- UI improvements: batched and deployed weekly

- New features: monthly release, announced in client Viber group

- Breaking changes: 1-week advance notice, client has option to delay

# 14. Security

## 14.1 Authentication & Session Security

| Measure | Detail | Status |
| --- | --- | --- |
| Password hashing | bcryptjs, 10 salt rounds | ✓ Built |
| JWT in httpOnly cookie | JavaScript cannot access the token — protects against XSS | ✓ Built |
| JWT expiry | 24-hour access token | ✓ Built |
| SameSite cookie | sameSite: strict — protects against CSRF | Confirm on deploy |
| 2FA for Superadmin | TOTP authenticator app (Google Authenticator / Authy) | ✗ To build |
| Rate limiting on login | express-rate-limit: max 10 attempts per 15 min per IP | ✗ To build |

## 14.2 API Security

| Measure | Detail | Status |
| --- | --- | --- |
| Role enforcement | Every API route checks role server-side — never trusted from client | ✗ To implement per route |
| Input validation | express-validator on all POST/PUT body inputs | ✗ To build |
| SQL injection prevention | Parameterized queries (? placeholders) throughout — maintain strictly | ✓ In use |
| CORS locked to production domain | Only app.thenewsdesk.ph allowed in production | ✗ To configure |
| Helmet.js | Sets X-Frame-Options, HSTS, CSP, and other security headers automatically | ✗ To add |
| Public API key validation | Client websites must send valid X-API-Key header | ✗ To build |
| Article ownership checks | Writers can only edit/submit their own articles — enforced in DB query | ✗ To implement |

## 14.3 File Upload Security

| Measure | Detail |
| --- | --- |
| MIME type validation | Check actual file header bytes — not just file extension |
| File size limit | 10MB images, 100MB eMagazines — enforced by multer before processing |
| Filename sanitization | Replace original filename with a UUID on server — never trust client filename |
| Uploads not publicly listed | DO Spaces bucket does not allow directory listing |

## 14.4 Infrastructure Security

- SSH key authentication only — root password login disabled

- UFW firewall: only ports 22, 80, 443 open

- MySQL binds to 127.0.0.1 — not accessible from outside the server

- .env secrets never committed to git — .env in .gitignore

- Secrets rotated immediately on any suspected breach

- Audit log on all admin and superadmin actions — permanent, cannot be deleted

# 15. Testing Plan

## 15.1 Development Testing (Jai)

- Manual test of every new feature before committing

- Test with at least 3 different user accounts per feature (the roles involved)

- Test on Chrome desktop + Chrome mobile (responsive layout)

## 15.2 UAT (Sophia)

- Sophia goes through every new screen as a non-technical user

- Reports anything confusing, broken, or unclear in the Viber support group

- Jai fixes before moving to the next feature

## 15.3 Test Accounts (seed.js)

| Username | Role(s) | Purpose |
| --- | --- | --- |
| jai_super | superadmin | Full system access, 2FA enabled |
| jai_admin | admin | Client-level admin testing |
| sophia_pub | publisher | Publisher flow testing |
| editor1 | editor | Article review testing |
| senior_ed | managing_editor | Senior approval testing |
| desk1 | desk | Traffic Desk queue testing |
| writer1 | writer | Article authoring testing |
| reporter1 | reporter | Reporter flow testing |

## 15.4 Regression Checklist (Before Every Deploy)

- Login and logout work for all roles

- Role-based navigation shows correct items per role

- Writer can create, save draft, and submit an article

- Desk can see submitted article, do light edit, and assign to editor

- Editor can review, leave feedback, approve, and reject

- Senior editor tier works when toggled on

- Publisher can publish immediately and via scheduled date

- Breaking news flag triggers SMS

- Notifications appear for each status change

- Image upload works and image appears in article

- Article preview renders correctly

- Article locking prevents simultaneous editing

- Version history shows correct snapshots

- Admin can create and deactivate a user

- Global search returns correct results

## 15.5 Client Beta (June 16–30, 2026)

Two weeks before go-live, both founding clients (OpinYon and PH Insider) use the system with their actual staff. Jai monitors for issues in the Viber groups. All reported issues are fixed before July 1.

## 15.6 Production Smoke Test (After Every Deploy)

- GET /api/health returns { status: "ok" }

- Login page loads at app.thenewsdesk.ph

- Login with test account succeeds

- UptimeRobot shows no active alerts

# 16. Build Timeline

Today: May 5, 2026  |  Go-live: July 1, 2026  |  57 days

| Week | Dates | Focus | Key Deliverables |
| --- | --- | --- | --- |
| Week 1–2 | May 5–18 | Core Backend | DB schema finalized (all tables). Article CRUD API. Auth routes complete. Status transition API (submit, assign, approve, reject, publish). Notifications API. |
| Week 3–4 | May 19 – Jun 1 | Role Dashboards & Editor | TipTap article editor with word count + auto-save. Article preview. All role dashboards (Writer, Desk, Editor, Publisher, Admin). Article locking. Version history. Global search. |
| Week 5 | Jun 2–8 | Media, eMagazine & Client Websites | DO Spaces image upload. eMagazine PDF upload + WebP conversion. Flip-book viewer. OpinYon Next.js website. PH Insider Next.js website. Public API with API key auth. |
| Week 6 | Jun 9–15 | Production & Security | DO droplet provisioned. Nginx + SSL configured. pm2 running. Backup script + cron deployed. Rate limiting, Helmet.js, input validation. 2FA for superadmin. Semaphore SMS integration. |
| Week 7–8 | Jun 16–30 | Beta & Fix | Client beta with OpinYon and PH Insider staff. Sophia UAT complete. All reported bugs fixed. Production DB seeded. All staff accounts created. Go-live checklist complete. |
| July 1, 2026 |  | Go-Live | Both founding clients live on the platform. |

# 17. Post-Launch Phases

| Phase | Timeline | Features |
| --- | --- | --- |
| Phase 2 | Aug–Sep 2026 | Content migration tool (WordPress import), content calendar, WhatsApp/Viber article intake, print/PDF layout export, eMagazine print edition, full version restore (one-click) |
| Phase 3 | Oct–Dec 2026 | Grammar and style checker (LanguageTool API), social media scheduling (Meta + Twitter), SEO suggestions, research assistant (web search integration) |
| Phase 4 | 2027 | Full analytics dashboard, broadcast ticker integration, multi-client SaaS mode (self-serve signup), mobile app (React Native) |

Built by people who've worked inside a newsroom.

Jai Duena & Sophia Puracan  •  thenewsdesk.ph